Weekly Report

Planning Meeting

| Sprint | Time | Activity |
| --- | --- | --- |
| 1 | 16/05/2022 | - Do PA0 - After registering the group, we have a group meeting to brainstorm ideas, find ways to set up tools for this project, plan the project and assign roles to team members. |
| 2 | 30/05/2022 | - Do PA1 - Consult members to vision document - Synthesize ideas for web interface design |
|  | 06/07/2022 | - Register a domain name, make a project plan - Write a weekly report |
| 3 | 13/06/2022 | - Consult the members to review and revise the vision document and project plan |
|  | 20/06/2022 | - Do PA2 - Design web - Setup database - Write a weekly report |
| 4 | 27/06/2022 | - Do PA3 - Consult the members to review and revise the use case - Define software architecture - Find information and draw class diagrams - Setup database |
|  | 04/07/2022 | - Find information about front-end and back-end - Assign front-end and back-end work to team members - Write a weekly report |
| 5 | 11/07/2022 | - Do PA4 - Revise SAD - Sketch the user interface for the system |
|  | 18/07/2022 | - Front-end and Back-end job - Write a weekly report |
| 6 | 25/07/2022 | - Do PA5 - Prepare presentation - Test plan and test cases |
|  | 01/08/2022 | - Present the test project to the group members |

Weekly meeting

| Sprint | Time | Activity | Assignment |
| --- | --- | --- | --- |
| 3 | 13/06/2022 | - Consult with members on the vision document and project plan last week - Read and absorb the teacher's comments and feedback about vision document and project plan last week | All members of group |
|  |  | - Summarize the members' opinions and edit again the vision document and project plan last week | Võ Minh Anh |
|  | 20/06/2022 | - Do PA2 - Watch video tutorials to make use cases | Đỗ Trọng Nhân, Tăng Kim Long |
|  |  | - Synthesize ideas to setup database | Đỗ Trọng Nhân, Tăng Kim Long |
|  |  | - Design web | Đỗ Trọng Nhân |
|  |  | - Write a weekly report | Phan Trí Tài |

Review meeting

- Revised the vision document and project plan last week

- Assign finished work to team members to do PA2

- Design the first steps for the website

- Have an idea to set up the database

- Plan for next week