Weekly Report

Planning Meeting

| Sprint | Time | Activity |
| --- | --- | --- |
| 4 | 27/06/2022 - 02/07/2022 | - Do PA3 - Consult the members to review and revise the use case - Define software architecture - Find information and draw class diagrams - Setup database |
|  | 11/07/2022 - 16/07/2022 | - Find information about front-end and back-end - Assign front-end and back-end work to team members - Design web - Write a weekly report |

Weekly meeting

| Sprint | Time | Activity | Assignment |
| --- | --- | --- | --- |
| 4 | 27/06/2022 - 02/07/2022 | - Consult with members on Use-case last week - Read and absorb the teacher's comments and feedback about Use-case last week | All members of group |
|  |  | - Summarize the members' opinions and edit again Use-case week | Võ Minh Anh |
|  | 11/07/2022 - 16/07/2022 | - Do PA3 - Watch video tutorials to make do PA3 - Assign Front-end and Back-end work | All members of group |
|  |  | - Draft Software Architecture Document (SAD) | Phan Trí Tài |
|  |  | - Draw class diagrams | Tăng Kim Long Võ Minh Anh |
|  |  | - Setup database | Đỗ Trọng Nhân |
|  |  | - Write a weekly report | Phan Trí Tài |

Review meeting

- Revised Use-case last week

- Assign finished work to team members to do PA3

- Complete web design 50-60%

- Partially complete database setup

- Preview of what to do in PA3

- Plan for next week